Development approaches:

Most projects fall somewhere on this continuum

Frameworks / Methodologies definitions:

- Frameworks- Provide structure and direction on doing something

- Methodologies- A set of principles, tools and practices the team agree to follow to achieve a particular goal

Traditional Waterfall framework:

- Dominant 70s to 90s

- Sequential stages – no overlap or iteration

- Strong emphasis on planning and specifications development

- Works well for clearly defined projects - planning, extensive project documentation and tight control over the development process

- Issues - tends to be slow, costly and inflexible

  - Inability to adjust the product to market requirements often results in waste of resources

Development often moved towards an Adaptive framework

More flexibility but still assumes predictive planning and sequential phase

Agile Iterative frameworks

The system is “grown” piece by piece through multiple iterations

Agile vs. Waterfall:

- Agile frameworks take an iterative approach

- Each iteration is a small project with the defined scope

- At the end of each sprint, a potentially shippable product increment is delivered.

- Every iteration sees new features added to the product

Framework example – SCRUM(?)

Product owner- defines and prioritises product features, accept or reject work items

Scrum Master- applying agile principles, ensures team's productivity, builds a team

Development Team- 5-9 members, high performance, cross-functional team

Backlog & Sprint Backlog

Product Backlog:

- single source of requirements

- every feature, enhancement, bug fix, documentation requirement, every bit of work required by the team

- Prioritised to maximise value

Sprint Backlog

list of tasks the team must complete delivering an increment of functional software at the end of each Sprint

Sprint Burndown Charts

total estimated work remaining for the entire forecasted sprint backlog against time

Task Board (Kanban)

- visibility, transparency across the project

- Displays the live status of team work and focus

- Backlog, To-do, In Progress (Doing) and Done

Product Increment

end product for each sprint：

- high enough quality to be given to users

- Scrum team's current definition of DONE

- acceptable to the product owner

SCRUM Activities：

A sprint cycles

Start of the Sprint - Sprint Planning：

- Determine which items from the product backlog they will work

- The result of Sprint Backlog – defines the scope of the sprint

  - Discussion with product owner – WHAT will we do

  - Team – HOW will we do it

During the Sprint - Daily Stand Up：

- Short discussion following day activities:

  - What I work on today

  - Any Issues/blockers

  - What I did since last daily scrum meeting

End of the Sprint – Review and Retrospective：

Review:

- team does a review to get ‘Product Increment’ feedback from the Stakeholders

- Feedback goes into the ‘Product Backlog’ for future consideration

- Not intended to provide a status report

Retrospective:

- The team reflect upon how things went during the previous sprint

  - What went well

  - What could be improved

# STAKEHOLDER MANAGEMENT

Stakeholders- People interested in the success

Identify stakeholders:

- Who gains and who loses?

- Who controls change management of processes?

- Who will make the decisions?

- Who controls resources?

- Who has influence?

- Who has specialist skills the project needs?

- who decides what to buy?

Prioritise and understand your stakeholders:

- Influence = Power

- Determines how you engage / communicate with them

- Systems fail if they don’t meet expectation